Vapt

# Auth, Multi-Tenant &
Onboarding V2

Architecture Specification & Codex Action Plan

Status: Design direction approved • Implementation not started

Date: 27 August 2026

Purpose: Turn the current Vapt authentication/onboarding analysis into an implementation-ready architecture that Codex can execute in small, testable changes.

# 1. Executive summary

The current Vapt flow has the right product ingredients—Supabase Auth, a restaurant onboarding page, subscription logic and public menus—but account state is fragmented across pages and hooks. The redesign must make authentication deterministic, onboarding resumable and atomic, and tenant boundaries explicit before multi-restaurant plans are launched.

Supabase Auth remains the identity provider. No custom password database or custom login protocol.

Multi-tenant becomes a foundational domain rule: users join Organizations through Memberships; Organizations own Restaurants and the subscription.

AccountBootstrap becomes the single routing decision-maker after authentication.

Email confirmation, recovery, CAPTCHA and server-side rate limiting are launch requirements, not later hardening.

Onboarding becomes a persisted restaurant draft and is finalized by an idempotent database transaction/RPC.

Public restaurant presentation is separated from private billing/provider state, and Storage policies become organization-scoped.

The backend JWT verifier is modernized to JWKS/JOSE with issuer/audience validation.

Core outcome: A user can sign up, verify email, resume setup after refresh, belong to more than one organization, switch restaurants safely, recover a password, and never see another tenant's private data.

# 2. Decisions already locked

| Area | Decision | Implication |
| --- | --- | --- |
| Identity | Supabase Auth | Keep hosted identity/password/session management. |
| Email provider | Resend first | Use custom SMTP initially; keep Send Email Hook as a later control/queue upgrade. |
| Bot protection | Cloudflare Turnstile | Enable through Supabase Auth; free tier fits current stage. |
| Tenant owner | Organization / Workspace | Subscription and limits belong to the organization. |
| User access | Organization membership | Role-based user-to-organization relationship. |
| Restaurants | Many per organization | Higher subscription tiers may unlock more restaurants. |
| Current restaurant | Explicit selection | URL/validated preference; never heuristic selection by plan/update time. |
| Onboarding | Server-persisted draft | Refresh/resume supported; finalization atomic. |
| Frontend server state | TanStack Query | Queries keyed by authenticated user / organization / restaurant. |
| Security boundary | RLS + scoped Storage | Tenant authorization enforced server-side. |

# 3. Current-state findings that this plan must eliminate

| Finding | Why it matters |
| --- | --- |
| Signup redirect race | `SignupPage` can navigate to `/onboarding` while its user-effect independently navigates to `/dashboard`. |
| Email confirmation incompatibility | If Supabase confirmation is enabled today, signup can return a user without a session, but `/onboarding` is protected and bounces back to login. |
| No account-state gate | `ProtectedRoute` only knows authenticated vs unauthenticated; it does not know verified, recovery, organization, restaurant or onboarding state. |
| No-restaurant -> subscription bug | Dashboard subscription gating can send an authenticated user with no restaurant to the subscription page instead of onboarding. |
| Non-atomic onboarding | Restaurant insert can succeed before menu insert fails, leaving partial state and potentially duplicate/blocked retries. |
| Fake logo persistence | Logo currently uses a FileReader preview; the file is not actually persisted to Storage. |
| Guide contradiction | Onboarding marks all guide modules complete and then offers to continue the guide. |
| LocalStorage tenant leak | Guide progress is browser-global and not keyed by user or restaurant. |
| Restaurant heuristic | `fetchOwnedRestaurant` picks a “best” restaurant rather than an explicit tenant context. |
| Fragmented server state | DashboardLayout, Overview, RestaurantContext and subscription logic fetch/cache overlapping restaurant state independently. |
| Broad RLS exposure | Public/authenticated restaurant select policies using `USING(true)` do not enforce a slug filter and can expose later-added sensitive columns. |
| Broad Storage writes | Authenticated users currently have bucket-level write permission without organization/restaurant path ownership. |
| Handwritten JWT verification | API manually verifies legacy HS256 and does not explicitly validate issuer/audience. |

# 4. Target domain architecture

Supabase Auth User
      │
      ├── organization_members ──> Organization / Workspace ──> organization_subscription
      │                                  │
      │                                  ├── Restaurant A
      │                                  ├── Restaurant B
      │                                  └── Restaurant N
      │
      └── user_preferences (last valid organization / restaurant)

The Organization is the commercial tenant. A single-location customer simply has one organization with one restaurant. A chain on a higher plan uses the same model without a migration or conceptual rewrite.

## 4.1 Recommended data model

| Entity | Core fields | Responsibility |
| --- | --- | --- |
| organizations | id, name, created_by, created_at, updated_at | Commercial tenant/workspace. |
| organization_members | organization_id, user_id, role, status, created_at | User access. Unique per org/user. |
| organization_subscriptions | organization_id, plan_type, plan_status, trial_ends_at, provider/private fields | One subscription state per organization. |
| restaurants | id, organization_id, name, slug, whatsapp, branding, onboarding_status/step | Operational unit; no subscription identity logic. |
| user_preferences | user_id, current_organization_id, current_restaurant_id | Remember a valid last selection; never overrides URL/membership validation. |
| restaurant_activation_progress | restaurant_id, module_key, completed_at, completed_by | Cross-device activation checklist. |
| public restaurant projection | id, slug, name, logo, colors, public contact/config | Only data needed by anonymous menu consumers. |

Migration rule: Do not drop legacy `restaurants.owner_id` or billing columns in the first migration. Backfill the new model, migrate reads/writes, verify, then remove deprecated fields in a later cleanup.

## 4.2 Membership roles

| Role | Intent |
| --- | --- |
| owner | Full organization control; billing and membership administration. |
| admin | Operational administration; restaurant creation if plan permits; no ownership transfer by default. |
| manager | Manage assigned/accessible restaurant operations. |
| staff | Day-to-day operational access with narrow permissions. |

## 4.3 Current restaurant rule

A current restaurant must be explicit. When the route contains a restaurant id, validate that id against the user membership. Otherwise use the last saved valid preference. If there is exactly one available restaurant, select it. If there are multiple and no valid preference, show the restaurant selector. Never infer the restaurant from plan status or `updated_at`.

# 5. Authentication and routing state machine

VISITOR
  │ signup
  v
SIGNUP_PENDING_VERIFICATION
  │ valid email code
  v
AUTHENTICATED
  │
  v
ACCOUNT_BOOTSTRAP
  ├─ no organization / no restaurant ─────> ONBOARDING
  ├─ draft restaurant ────────────────────> RESUME ONBOARDING
  ├─ multiple restaurants, no selection ─> RESTAURANT SELECTOR
  └─ ready restaurant ────────────────────> DASHBOARD

PASSWORD_RECOVERY is a separate temporary flow and overrides normal dashboard routing until password update completes.

## 5.1 New routes

| Route | Purpose | Guard behavior |
| --- | --- | --- |
| /signup | Create identity | Authenticated ready users bootstrap away; pending signup may remain. |
| /verify-email | Enter/resend signup code | Requires a pending email context; no password persistence. |
| /login | Password sign-in | Success always goes through AccountBootstrap. |
| /forgot-password | Request recovery code/email | Generic result regardless of account existence. |
| /reset-password | Verify recovery + set new password | Recovery state temporarily overrides dashboard redirect. |
| /onboarding | Create/resume restaurant | Verified auth required; draft server state required/created. |
| /select-restaurant | Resolve explicit tenant context | Shown only when multiple valid choices are ambiguous. |
| /dashboard/... | Operational app | Verified auth + valid membership + complete onboarding. |

# 6. Email delivery and abuse prevention

The user concern is correct: a malicious actor does not need to compromise an account to cause damage; repeatedly triggering signup/recovery against many addresses can exhaust a transactional-email quota or harm sender reputation. Protection therefore must exist at the Supabase server boundary, not only in the React UI.

## 6.1 Launch email architecture

React form
   │ Turnstile token
   v
Supabase Auth
   │ server-side auth limits + CAPTCHA validation
   v
Resend custom SMTP
   │
   v
Auth mailbox (confirmation / reset / invitation)

Resend Free currently provides 3,000 emails/month with a 100-email/day limit. That is enough for the present Vapt customer volume but makes quota abuse worth protecting.

Supabase custom SMTP starts with a low project-wide auth-email ceiling and allows that ceiling to be configured.

Cloudflare Turnstile is supported directly by Supabase Auth and its Free plan supports production use and unlimited challenges.

SPF, DKIM and DMARC must be configured before production sending. Auth traffic should use a dedicated sender/subdomain and be kept separate from marketing.

## 6.2 Recommended launch limits

| Surface | Launch target | Enforcement | Notes |
| --- | --- | --- | --- |
| Signup / recovery email sends | 10 emails/hour project-wide | Supabase Auth configuration | Conservative while customer volume is small; review from real traffic. |
| Signup confirmation resend | >= 60 seconds per recipient | Supabase + matching UI countdown | Backend is authority; UI is convenience only. |
| Password reset request | >= 60 seconds per recipient | Supabase + matching UI countdown | Use generic success message. |
| Signup / login / reset bot check | Turnstile required | Supabase Auth CAPTCHA | Prevents cheap scripted consumption and credential stuffing. |
| OTP/code verification | Keep Supabase server limit; do not weaken | Supabase Auth | UI can slow repeated failures but cannot be the security boundary. |
| 429 handling | No automatic retry loop | Frontend error mapper | Show retry guidance; honor server cooldown. |

Why 10/hour?: With a very small customer base, legitimate Auth traffic is unlikely to need more. It sharply limits burst damage while leaving room for normal signup/recovery. Increase only after telemetry shows legitimate 429s—not preemptively.

## 6.3 Threat-to-control mapping

| Threat | Primary controls |
| --- | --- |
| Quota exhaustion with many random emails | Turnstile + project-wide email ceiling + provider hard quota + monitoring. |
| Email bombing one victim | Supabase per-recipient cooldown + UI cooldown + generic responses. |
| Credential stuffing | Turnstile on login + Supabase sign-in/IP limiting + generic invalid-credentials copy. |
| OTP brute force | Supabase verification/IP limiting + short OTP lifetime + no client-side bypass assumptions. |
| Account enumeration | Identical recovery success response; avoid exposing “email not found”. |
| Accidental retry storm | Disable automatic retries for email-triggering mutations; treat 429 as terminal until cooldown. |

## 6.4 When to move from SMTP to Send Email Hook

Do not add extra infrastructure before it has a purpose. Start with Resend custom SMTP + Supabase limits + Turnstile. Upgrade to Supabase Send Email Hook when Vapt needs one or more of: queue smoothing, an application-level daily budget, provider failover, custom React Email templates, additional filtering/deduplication, or richer event telemetry. The hook is available on Free and Pro plans and Supabase documents a Resend + Edge Function pattern.

# 7. Onboarding V2

The current four-step flow mixes account creation, branding, menu authoring and operational configuration. V2 should finish the minimum viable restaurant setup quickly, then move non-blocking setup into an activation checklist.

## 7.1 Three-step onboarding

| Step | Required | Moves out of blocking onboarding |
| --- | --- | --- |
| 1. Restaurant basics | Name, public slug, WhatsApp/contact | Logo polish, secondary branding. |
| 2. Operation | Operational mode and table count/settings required to function | First dish/menu authoring unless technically required. |
| 3. Ready | Review, finalize, enter dashboard | Product tour and optimization tasks. |

## 7.2 Persistence rules

Create or obtain a draft restaurant id early; every step saves idempotently to that same id.

Persist `onboarding_status`, `onboarding_step` and server timestamps. Refreshing or changing devices resumes from server state.

Never store account-bound onboarding progress only in localStorage.

Never calculate trial end solely in the browser. Trial state is created server-side according to the chosen billing policy.

Finalization must be a transaction/RPC. Set `complete` last, after every required record has succeeded.

Finalization must be idempotent: retrying the same completed restaurant returns success rather than duplicating records.

## 7.3 Real asset persistence

Logo upload must write to Supabase Storage using an organization/restaurant path, then persist the resulting object path/URL. A FileReader data URL is allowed only for immediate preview, never as the final persisted logo.

# 8. Activation guide after onboarding

Onboarding completion and product activation are separate concepts. The first gets the restaurant operational; the second helps the user discover features.

Store guide modules per restaurant in `restaurant_activation_progress`.

Do not automatically mark every module complete when onboarding finishes.

Progress must survive browsers/devices and must never transfer between Account A and Account B.

Suggested activation tasks: upload logo/branding, create first dish, test cashier/order flow, review kitchen flow, configure operational settings.

# 9. Frontend architecture

## 9.1 One Supabase client

Converge `src/lib/supabase.ts` and `src/integrations/supabase/client.ts` so only one runtime `createClient` instance/storage key is authoritative. Duplicate definitions are unnecessary state/session risk and maintenance debt.

## 9.2 AuthContext responsibilities

Own session/user/loading primitives and auth lifecycle subscription.

Do not embed page-specific redirects.

Expose or delegate auth operations through a focused auth service: signUp, verifySignupOtp, resendSignupOtp, signIn, requestPasswordReset, verify recovery/update password, signOut.

## 9.3 AccountBootstrap responsibilities

Fetch accessible organizations, memberships, restaurants and last valid preference.

Produce exactly one destination: onboarding, restaurant selector, or dashboard.

Invalidate/refetch after onboarding completion, organization membership changes or restaurant switching.

Use TanStack Query keys that include user/organization/restaurant identity; remove module-level cross-account singletons.

# 10. Database, RLS and Storage security

| Rule | Required behavior |
| --- | --- |
| Organizations | Only active members may see private organization data. |
| Restaurants | Private reads/updates require organization membership and role checks. |
| Public menu | Anonymous reads use a safe projection with only public presentation/configuration fields. |
| Subscriptions/provider state | Never anonymous. Keep Asaas/provider secrets/tokens/errors in private organization-owned storage/tables. |
| Storage writes | Path-scoped to organization and restaurant membership; no bucket-wide authenticated write policy. |
| Service role | Never shipped to frontend. Backend/Edge Function only. |

# 11. vapt-api authentication modernization

The API should continue to consume Supabase access tokens, but the verifier should use a standard JWT library and the project JWKS rather than handwritten HS256 logic. Validate signature, issuer, audience, expiration and subject. Organization membership becomes the authorization primitive for restaurant access.

Add `jose` and remote JWKS verification.

Tests: valid token, expired token, bad issuer, bad audience, unknown key, tampered signature.

Update `/auth/restaurants/:restaurantId/access` to resolve restaurant -> organization -> active membership/role.

Do not move Supabase password login into the API; that would add complexity without benefit.

# 12. Required regression test matrix

| Area | Acceptance test |
| --- | --- |
| Auth | Signup requiring confirmation returns no session -> verify-email, not dashboard/login. |
| Auth | Valid code creates session -> AccountBootstrap; invalid/expired code remains on verify screen. |
| Auth | Resend cooldown/429 is handled without loops. |
| Recovery | Unknown and known emails receive indistinguishable request-success UI. |
| Routing | Ready account -> dashboard; incomplete/no restaurant -> onboarding; multiple ambiguous -> selector. |
| Isolation | Logout User A -> login User B never reuses restaurant/subscription/guide state. |
| Onboarding | Refresh resumes the same draft and step. |
| Atomicity | Forced finalization failure rolls back and does not mark complete. |
| Slug | Duplicate slug gets a friendly conflict response without duplicate restaurant creation. |
| Storage | Logo persists and cross-tenant overwrite/delete is denied. |
| Activation | Progress persists server-side and is restaurant-specific. |
| RLS | Anonymous cannot read billing/provider fields; member cannot access another organization. |
| API JWT | Issuer/audience/expiry/signature failure cases are rejected. |

# 13. Concrete Codex action plan

The implementation should be delivered as a sequence of coherent PRs. Do not ask Codex to “redo auth and onboarding” in one change. Each PR must have a working test boundary and preserve compatibility with the next step.

| PR | Branch | Scope | Exit condition |
| --- | --- | --- | --- |
| PR 1 | schema/organizations-memberships-security | Organizations, memberships, subscription relocation, public/private RLS, Storage path policies. | Tenant foundation and data isolation. |
| PR 2 | frontend/account-bootstrap-state | Single Supabase client, AccountBootstrap, explicit current restaurant, TanStack Query subscription state. | Deterministic account state. |
| PR 3 | auth/email-verification-recovery-abuse-protection | Resend SMTP, Turnstile, rate limits, verify-email, resend, login redirect fix, forgot/reset password. | Secure auth flows. |
| PR 4 | onboarding/resumable-atomic-v2 | Draft persistence, three-step UI, transaction/RPC finalization, server trial timestamps, real logo upload. | Reliable onboarding. |
| PR 5 | activation/multi-restaurant-ux | Persisted activation guide, restaurant switcher/selector, plan entitlement enforcement. | Multi-restaurant UX. |
| PR 6 | api/jwks-membership-authz | JOSE/JWKS verifier and organization membership authorization. | API security modernization. |
| PR 7 | qa/end-to-end-regression-cleanup | Full regression matrix, deprecations cleanup after proof, docs/runbooks. | Ship gate. |

## 13.1 Frontend files the plan expects Codex to touch

| Action | Path | Responsibility |
| --- | --- | --- |
| Modify | src/contexts/AuthContext.tsx | Session primitives; no page routing assumptions. |
| Modify | src/pages/auth/SignupPage.tsx | Remove redirect race; route to verification state. |
| Modify | src/pages/auth/LoginPage.tsx | Forgot-password entry; route success through bootstrap. |
| Modify | src/components/ProtectedRoute.tsx | Bootstrap-aware routing. |
| Modify | src/App.tsx | Add verification, recovery and selector routes. |
| Modify | src/pages/onboarding/OnboardingPage.tsx | Decompose into resumable steps/controller. |
| Modify | src/lib/onboarding.ts | Remove localStorage as account state. |
| Modify | src/hooks/useSubscription.ts | Replace global singleton with organization-keyed query. |
| Modify | src/lib/restaurants.ts | Remove heuristic current-restaurant selection. |
| Modify | src/components/DashboardLayout.tsx | Use bootstrap/current restaurant. |
| Modify | src/pages/dashboard/Overview.tsx | Use canonical queries and activation progress. |
| Create | src/features/auth/auth-service.ts | Focused Supabase Auth operations. |
| Create | src/features/auth/AccountBootstrap.tsx | Routing state gate. |
| Create | src/features/auth/VerifyEmailPage.tsx | Code verification/resend. |
| Create | src/features/auth/ForgotPasswordPage.tsx | Recovery request. |
| Create | src/features/auth/ResetPasswordPage.tsx | Recovery verification/password update. |
| Create | src/features/restaurants/RestaurantSelectorPage.tsx | Explicit multi-restaurant resolution. |
| Create | src/features/onboarding/* | Persisted onboarding service/query/steps. |
| Create | src/features/activation/activation-progress.ts | Server-side guide progress. |

## 13.2 Codex execution rules

Use TDD: write the failing behavior test before implementation for every routing/auth/onboarding regression.

Prefer small responsibility-focused files; do not turn AuthContext or OnboardingPage into larger monoliths.

Do not silently change pricing, plan names or entitlement numbers that are outside this project scope.

Do not delete legacy columns/policies until corresponding reads are migrated and regression tests pass.

Never call work complete without running the repository test/build gates.

Use frequent commits and review each PR boundary before starting the next subsystem.

## 13.3 Build and test gates

# vaptmesaflow
npm test
npm run lint
npm run build

# vapt-api
npm test
npm run build

Current frontend scripts use Vitest for `npm test`, and the backend uses Node/tsx tests. These gates must pass before a PR is described as complete.

# 14. Rollout and migration strategy

Ship additive schema first: organizations, memberships, organization_id, new private subscription model.

Backfill and validate every current restaurant/user mapping before making organization_id NOT NULL.

Ship frontend reads compatible with both legacy and new data only for the minimum migration window.

Enable new account bootstrap before enabling mandatory email confirmation; otherwise the current protected onboarding flow can break.

Configure Resend + Turnstile + Auth rate limits in staging/test, then run confirmation/recovery smoke tests.

Enable production confirmation and deploy the new auth pages together.

Deploy resumable onboarding and atomic finalization.

After telemetry and regression proof, remove deprecated owner/billing reads and broad policies.

Important ordering: Do not simply toggle “Confirm Email” in Supabase before the new verification route and bootstrap are deployed. The existing app is not structurally ready for that setting.

# 15. Operational monitoring and abuse runbook

Watch Supabase Auth logs for 429 spikes, captcha failures and email-send errors.

Watch Resend delivery, bounce and complaint events; keep link tracking disabled for Auth emails if it interferes with Supabase flows.

Review legitimate 429 reports before changing project-wide email limits.

Emergency response to abuse: temporarily disable new email signups, lower Auth email ceiling, inspect traffic/logs, rotate exposed provider credentials, then re-enable gradually.

When volume grows, consider Send Email Hook + queue/counters for explicit daily budget/failover instead of raising every limit.

# 16. Explicit non-goals / things Codex must not do

Do not replace Supabase Auth with a custom auth/password service.

Do not enforce tenant boundaries only in React. RLS/API checks are mandatory.

Do not use `restaurants.owner_id` as the long-term authorization primitive.

Do not keep organization-bound progress in global localStorage.

Do not mark onboarding complete before transaction finalization succeeds.

Do not use the browser clock as the authoritative trial start/end clock.

Do not use a public `restaurants SELECT USING(true)` policy on a table containing billing/provider fields.

Do not make the Resend API key or Supabase service role key available in frontend code.

Do not increase rate limits as a workaround for an implementation retry loop.

Do not combine all seven PR scopes into one mega-PR.

# 17. Current platform references used for this specification

Supabase Auth rate limits — https://supabase.com/docs/guides/auth/rate-limits

Supabase production checklist — https://supabase.com/docs/guides/deployment/going-into-prod

Supabase CAPTCHA / Turnstile — https://supabase.com/docs/guides/auth/auth-captcha

Supabase custom SMTP — https://supabase.com/docs/guides/auth/auth-smtp

Supabase Auth Hooks — https://supabase.com/docs/guides/auth/auth-hooks

Supabase Resend Send Email Hook example — https://supabase.com/docs/guides/functions/examples/auth-send-email-hook-react-email-resend

Supabase JWT signing keys — https://supabase.com/docs/guides/auth/signing-keys

Resend pricing — https://resend.com/pricing/

Cloudflare Turnstile plans — https://developers.cloudflare.com/turnstile/plans/

# Appendix A. Definition of done

The V2 project is complete only when all of the following are true:

New user can sign up, receive/enter email confirmation code, and never hit the old dashboard/onboarding redirect race.

Password recovery works without account enumeration and is CAPTCHA/rate-limit protected.

An authenticated user with no restaurant is always sent to onboarding, never subscription.

Onboarding survives refresh/device changes and cannot create a false-complete partial state.

Logo and activation progress persist server-side.

One user can safely access multiple organizations/restaurants according to memberships and plan limits.

Anonymous menu experience still works while private billing/provider data is inaccessible.

Cross-tenant database and Storage access tests fail closed.

Backend JWT verification checks standard claims with JOSE/JWKS.

Frontend and API test/build gates pass and the manual A->B account-switch smoke test shows no stale state.